Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2025 |
| --- | --- |
| Team ID | SWTID-2026-2227 |
| Project Name | Automating Employee Data |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Import | USN-1 | As an admin, I can upload employee data using CSV file | 3 | High | Team |
| Sprint-1 | Data Import | USN-2 | As an admin, I can load data into staging table (Import Set) | 2 | High | Team |
| Sprint-1 | Data Transformation | USN-3 | As an admin, I can map fields using Transform Map | 3 | High | Team |
| Sprint-1 | Data Transformation | USN-4 | As an admin, I can transform data into User table | 3 | High | Team |
| Sprint-2 | Incident Integration | USN-5 | As an agent, I can select imported users in Assigned To field | 2 | High | Team |
| Sprint-2 | Data Visibility | USN-6 | As an agent, I can view department, email, and manager automatically | 3 | High | Team |
| Sprint-2 | Customization | USN-7 | As an admin, I can override default priority using Dictionary Override | 2 | Medium | Team |
| Sprint-3 | Validation | USN-8 | As a system, data should be accurate and consistent after transformation | 2 | High | Team |

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 11 | 5 Days | 15 Feb 2025 | 19 Feb 2025 | 11 | 19 Feb 2025 |
| Sprint-2 | 7 | 5 Days | 20 Feb 2025 | 24 Feb 2025 | 7 | 24 Feb 2025 |
| Sprint-3 | 2 | 3 Days | 25 Feb 2025 | 27 Feb 2025 | 2 | 27 Feb 2025 |
| Sprint-4 | 0 | - | - | - | - | - |